METRO TICKET GENERATING SYSTEM

ServiceNow Global Certification Project — Planning & Architecture Document

DEVELOPER

Shaik Zuveriya Tabassum

PROJECT TYPE

Individual (23JR1A05E4)

DATE & WEIGHTAGE

31 July 2026 | 5 Marks

# PRODUCT BACKLOG, SPRINT SCHEDULE & ESTIMATION

| SPRINT | EPIC / REQUIREMENT | USER STORY | DESCRIPTION & OBJECTIVES | PTS | PRIORITY |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement & Setup | USN-1 | Map station master data, route matrices, and dynamic fare bands in ServiceNow custom tables. | 3 | High |
| Sprint-1 | Service Catalog | USN-2 | Create interactive catalog form with variables: Source, Destination, Passenger Type, Ticket Count. | 5 | High |
| Sprint-1 | Pricing Engine | USN-3 | Develop dynamic calculation script engine for real-time fare output based on passenger categories. | 3 | High |
| Sprint-2 | Pass Generation | USN-4 | Automate digital pass creation featuring unique encrypted QR codes upon order confirmation. | 5 | High |

Sprint-2	UI/UX & Portal	USN-5

Design Station Manager workspace, Kanban board views, and Service Portal widgets.

3	Medium

Sprint-2	Testing & QA	USN-6

Perform end-to-end UAT, verify execution logs, flow execution paths, and security roles.

2	High

# PROJECT EXECUTION TRACKER & VELOCITY METRICS

Sprint-1

11

16 Feb - 21 Feb

11 Points

Completed

Sprint-2

10

23 Feb - 28 Feb

10 Points

Completed

Total

21

12 Days

21 Points

100% Complete

SPRINT	PLANNED POINTS	PLANNED DURATION	COMPLETED POINTS	STATUS

Velocity Metric Calculation:

Average Velocity (AV) = Total Story Points / Total Sprint Days = 21 / 12 = 1.75 pts/day

Sustained execution velocity across both development sprints.

# SYSTEM WORKFLOW ARCHITECTURE

Service Catalog & UI

Dynamic UI behavior with custom variable bindings for Source/ Destination selection.

QR Generator

Server-side barcode/QR payload integration upon order confirmation.

Fare Scripting

Real-time dynamic route & band fare calculation based on passenger categories.

Future Roadmap

Payment Gateway integration, multi-channel SMS/Email delivery, and Analytics Dashboard.

ServiceNow Global Certification Project	Page 1 of 1