METRO TICKET GENERATING SYSTEM

ServiceNow Global Certification Project - Planning & Architecture Document

Developer: Shaik Zuveriya Tabassum

Project Type: Individual (23JR1A05E4)

Date: 31 July 2026

Marks Weightage: 5 Marks

1. PRODUCT BACKLOG, SPRINT SCHEDULE & ESTIMATION

| Sprint | Epic / Requirement | User Story | Description & Objectives | Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement & Setup | USN-1 | Map station master data, route matrices, and dynamic fare bands in ServiceNow custom tables. | 3 | High |
| Sprint-1 | Service Catalog | USN-2 | Create interactive catalog form with variables: Source, Destination, Passenger Type, Ticket Count. | 5 | High |
| Sprint-1 | Pricing Engine | USN-3 | Develop dynamic calculation script engine for real-time fare output based on passenger categories. | 3 | High |
| Sprint-2 | Pass Generation | USN-4 | Automate digital pass creation featuring unique encrypted QR codes upon order confirmation. | 5 | High |
| Sprint-2 | UI/UX & Portal | USN-5 | Design Station Manager workspace, Kanban board views, and Service Portal widgets. | 3 | Medium |
| Sprint-2 | Testing & QA | USN-6 | Perform end-to-end UAT, verify execution logs, flow execution paths, and security roles. | 2 | High |

2. PROJECT EXECUTION TRACKER & VELOCITY METRICS

| Sprint | Points | Planned Duration | Completed Points | Status |
| --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 16 Feb – 21 Feb | 11 Points | Completed |
| Sprint-2 | 10 | 23 Feb – 28 Feb | 10 Points | Completed |
| Total | 21 | 12 Days | 21 Points | 100% Complete |

Velocity Metric Calculation:

Average Velocity (AV) = Total Story Points / Total Sprint Days = 21 / 12 = 1.75 pts/day Sustained execution velocity across both development sprints.

3. SYSTEM WORKFLOW ARCHITECTURE

| Service Catalog & UI: Dynamic UI behavior with custom variable bindings for Source/Destination selection. | Fare Scripting: Real-time dynamic route & band fare calculation based on passenger categories. |
| --- | --- |
| QR Generator: Server-side barcode/QR payload integration upon order confirmation. | Future Roadmap: Payment Gateway integration, multi-channel SMS/ Email delivery, and Analytics Dashboard. |